**BACKLOG SPRINT**

|  |  |  |  |
| --- | --- | --- | --- |
| Person in charge of the task | Number of hours | Task brief | Task name |
| Aviv and Gady are in charge on this task. | 8 hours. | Create an activity diagram according to the project assignment 2, while emphasizing the functionality of the activity that was asked to cover : New visit order, Generate number of visitors report. | Activity diagram (2) |
| Daniella, Liran and Elad were assigned to this task. | 16. | Create a class diagram according to the project story, according to the 3 liars model. Also we had to add the OCSF part to our class, aswll as JDBC and JavaFX packages. | Class diagram |
| Elad, Aviv and Daniella were assigned to this task. | 6 hours. | Create a sequance diagram according to the project assignment 2. This task includes 2 activates from the project which are as follow: : New visit order, Generate number of visitors report. | Creating a sequence diagram (2). |
| Liran and Gady were assigned to this task. | 4 hours. | Creating a package diagram to describe our software architecture. | Package Diagram |
| Everyone attended to the meeting. | 30 minutes. | We decided to meet with Julia to discusses some questions we had for her. | Meeting with Julia. |
| Liran , Gady and Aviv were assigned to this task. | 10 | In assignment 2 we were asked to create our first software prototype which includes: creating server that connects to the database , client that runs and connect to the data base and more.  Also this prototype has a small GUI that performs few tasks. | Creating the first prototype of our software. |
| Everyone worked together on this assignment. | 3 hours. | As part of task number 2 we were asked to create a ToDoList table which would detail our entire work process during the the assignment 2 submission time. | Working on the ToDoList assignment and the backlog sprint. |
| Elad and Daniella were assigned to this task. | 3 hours. | We decided to meet with Magi to introduce her to the ToDoList we had prepared. We discussed with her highlights that needed attention and we received notes on time management in team work. In addition we made a backlog sprint which list our tasks for this period of time. | Second meeting with Magi. |
| Everyone gathered to answer those questions. | 2 hours. | Our last task for assignment 2 is to answer a few questions about the work process and project itself. | Open questions |